RESEARCH SYNOPSIS & WORK PLAN

Lab Assignment — Topic 21

Digital Twin-Based Early Warning System for Cold Chain Disruption Detection Using Anomaly Detection

Prepared by: Krishna Sikheriya

Roll Number: IIT2023139

Academic Programme: B.Tech (Information Technology) — 7th Semester

Institution: Indian Institute of Information Technology, Allahabad

Instructor: Netranand Pathak

Assignment: Lab Assignment (100 points)

Assigned Topic: Topic 21 — Digital Twin-Based Early Warning System for Cold Chain Disruption Detection Using Anomaly Detection

# 1. Introduction & Background

Cold chain logistics — the temperature-controlled transport and storage of perishable goods — depends on continuous environmental monitoring to prevent spoilage. Industrial Internet-of-Things (IIoT) sensors now stream temperature and humidity data in real time across warehouses, reefer trucks, and retail cold storage, generating large volumes of time-series telemetry. However, most existing monitoring systems are reactive: they detect a disruption only after a critical temperature threshold has already been crossed, by which point spoilage may already be underway.

A digital twin — a live, data-driven virtual replica of a physical process — offers a way to simulate and monitor a cold chain pipeline continuously, layering predictive intelligence on top of raw sensor streams rather than relying on static threshold alarms alone.

# 2. Research Gap

Existing cold-chain monitoring literature is concentrated on post-hoc spoilage prediction: models that estimate remaining shelf life or spoilage probability after a temperature excursion has already occurred. Comparatively little work embeds a real-time anomaly-detection mechanism directly inside a digital twin simulation loop to flag a disruption while it is still developing — before the excursion becomes severe enough to guarantee spoilage. This project addresses that gap by treating early warning, not post-hoc diagnosis, as the primary design objective.

# 3. Aim, Objective & Research Question

## Aim

To develop and empirically test a digital-twin-integrated anomaly detection system that flags cold-chain disruptions early enough to allow corrective action before spoilage becomes irreversible.

## Objective

Develop a digital twin-integrated anomaly detection system that flags cold chain disruptions before spoilage occurs, and empirically quantify how much earlier it can do so compared to a conventional fixed-threshold alarm.

## Research Question

How early and how accurately can an anomaly-detection model embedded in a cold-chain digital twin flag disruptions, relative to the point at which spoilage risk becomes irreversible?

# 4. Proposed Data

Source: Kaggle — atulanandjha/temperature-readings-iot-devices

Nature: Real IoT temperature-sensor log (~97,600 timestamped readings), tagged by room/location (“In” / “Out”) and recorded at irregular intervals

This is a genuine, publicly available sensor dataset rather than a synthetic or fabricated one. It is used here as a realistic proxy for a single cold-chain telemetry stream: the underlying statistical problem — detecting an anomalous deviation in a continuous temperature time series — is structurally the same whether the sensor sits in a room or a refrigerated container. This proxy relationship, and its limits, are stated explicitly rather than glossed over (see Section 9, Limitations).

## Planned Data Preparation

- Parse and standardise timestamps; resample to a fixed frequency to handle irregular sampling intervals.

- Handle missing values and remove duplicate/erroneous sensor entries.

- Separate “In” vs “Out” sensor streams; engineer sliding-window statistical features (rolling mean, rolling standard deviation, rate of change) for the anomaly-detection models.

- Because the raw dataset has no ground-truth “disruption” labels, construct a documented proxy-labelling protocol (e.g., statistical threshold breaches, and clearly-flagged synthetic stress-test events injected for evaluation only) — never presented as real found anomalies, consistent with a zero-fabrication reporting standard.

# 5. Proposed Methodology

The project uses two complementary anomaly-detection techniques, evaluated head-to-head, embedded inside a lightweight digital-twin simulation — satisfying the requirement for at least two complementary methods used together rather than in isolation.

## Model 1: Isolation Forest (classical baseline)

A tree-based unsupervised anomaly detector applied to the engineered sliding-window features. Chosen as a fast, interpretable baseline that does not require a GPU.

## Model 2: LSTM-Autoencoder (deep learning)

A sequence-to-sequence autoencoder trained to reconstruct “normal” temperature windows; reconstruction error above a learned threshold flags an anomaly. Training will be done on Google Colab's free-tier T4 GPU, which is more than sufficient for a model of this scale.

## Digital Twin Simulation Loop

A discrete-event simulation, built in Python with SimPy (free, open-source — no commercial licence required), modelling a simplified three-stage cold-chain pipeline: Source → Transit → Destination. The real sensor stream is replayed through this pipeline, with the chosen anomaly-detection model wired in as a live monitor that raises an alert flag the moment a disruption is detected — rather than waiting for a fixed threshold breach.

## Evaluation Plan

- Precision, Recall, and F1-score of each model against the proxy/injected anomaly labels.

- False-positive rate under realistic operating conditions.

- Early-warning lead time: the number of readings / minutes by which the anomaly model flags a disruption ahead of a conventional fixed-threshold alarm.

- Both models will be reported honestly, including any weaknesses, rather than only reporting whichever result looks better.

# 6. Tools & Technologies

- Python 3, Pandas, NumPy — data cleaning and feature engineering

- Scikit-learn — Isolation Forest implementation

- PyTorch (or TensorFlow/Keras) — LSTM-Autoencoder, trained on Google Colab (free-tier T4 GPU)

- SimPy — discrete-event digital-twin simulation loop

- Matplotlib / Seaborn — result visualisation

- (Stretch goal, time permitting) Streamlit — a lightweight interactive dashboard to visualise the live digital-twin alert stream

# 7. Expected Outcomes

- A cleaned, documented IoT temperature dataset with an explicit proxy-labelling protocol for anomalies.

- A comparative performance table (Isolation Forest vs. LSTM-Autoencoder) with precision/recall/F1 and a justified choice of the better-performing model.

- A working digital-twin prototype that replays real sensor data through a simulated cold-chain pipeline and raises early-warning alerts.

- An empirical estimate of early-warning lead time — the project's central, citable finding.

- A written report targeting Computers in Industry / Journal of Food Engineering as the eventual outlet.

# 8. Scope & Limitations

- The dataset is a genuine IoT sensor stream used as a structural proxy for cold-chain telemetry, not an actual refrigerated-transport sensor network; absolute temperature values may not map onto real spoilage thresholds for any specific product.

- No ground-truth disruption/spoilage labels exist in the raw data; evaluation relies on a transparently documented proxy-labelling protocol, explicitly distinguished from real observed anomalies.

- The digital twin models a simplified single-line, three-stage pipeline rather than a full multi-echelon supply network.

- GPU use is limited to free-tier Google Colab (T4); model architecture is deliberately kept lightweight enough to train comfortably within that constraint.

# 9. Tentative Timeline

Work is organised into the three parts specified in the assignment brief — Data Collection & Preparation, Methodology Application & Analysis, and Results/Discussion/Conclusion — with a progress checkpoint at the mid-semester presentation.

| Phase | Weeks | Activities | Milestone Deliverable |
| --- | --- | --- | --- |
| Part 1: Data Collection & Preparation | Wk 1–2 | Read around the topic and note the research gap in own words; finalize objective and RQ; download atulanandjha/temperature-readings-iot-devices via Kaggle API; inspect schema. | Clean, validated dataset (missing values handled, timestamps parsed, duplicates removed, in/out streams separated) |
| Part 1 (cont.): Exploratory Analysis | Wk 3 | Exploratory data analysis of temperature distributions, seasonality, and sensor gaps; define the proxy/injected-anomaly labelling protocol for evaluation. | EDA notebook + documented labelling protocol |
| Part 2: Methodology Application (Model 1) | Wk 4–5 | Implement Isolation Forest baseline anomaly detector on sliding-window features; evaluate against proxy labels. | Baseline anomaly-detection results (precision/recall/F1) |
| Part 2 (cont.): Methodology Application (Model 2) | Wk 6–7 | Implement LSTM-Autoencoder anomaly detector (trained on Google Colab, free-tier T4 GPU); compare reconstruction-error thresholds against Isolation Forest. | Comparative model performance table + chosen model justification |
| Mid-Semester Checkpoint | — | Present Part 1 (data pipeline) and Part 2 progress (baseline + autoencoder results) to instructor. | Mid-semester presentation |
| Part 2 (cont.): Digital Twin Integration | Wk 8–9 | Build a 3-stage cold-chain simulation loop (Source → Transit → Destination) in SimPy; feed the real sensor stream through it; wire the chosen anomaly model into the loop as a real-time alert generator. | Working digital-twin prototype with live anomaly alerts |
| Part 3: Results, Discussion & Conclusion | Wk 10–11 | Measure early-warning lead time (readings/minutes of advance warning before a critical threshold breach); analyse false-positive rate; write up findings, limitations, and conclusions. | Draft report + result tables/figures |
| Final Submission | Wk 12 | Incorporate instructor feedback; finalize manuscript targeting Computers in Industry / Journal of Food Engineering; share draft with instructor before submission. | Final presentation covering all three parts |

# 10. Target Outlet

Computers in Industry / Journal of Food Engineering, as indicated in the assignment's topic guidance for Topic 21.

# 11. Indicative References

(To be finalised and expanded during the literature-reading phase; each will be read in full before being cited in the final report, per academic-integrity requirements.)

- Liu, F. T., Ting, K. M., & Zhou, Z.-H. (2008). Isolation Forest. In Proceedings of the 8th IEEE International Conference on Data Mining (ICDM), pp. 413–422.

- Sakurada, M., & Yairi, T. (2014). Anomaly Detection Using Autoencoders with Nonlinear Dimensionality Reduction. In Proceedings of the MLSDA 2014 2nd Workshop on Machine Learning for Sensory Data Analysis, pp. 4–1.

- Ivanov, D., & Dolgui, A. (2021). A digital supply chain twin for managing the disruption risks and resilience in the era of Industry 4.0. Production Planning & Control, 32(9), 775–788.

- Kaggle Dataset: atulanandjha/temperature-readings-iot-devices — IoT Temperature Readings.